# Daily Scrum Log (Standup Meeting Updates)

Project: ML-Based Prediction of Ocean Temperature Anomalies for Early Climate Change Detection

Team: Aarya Sawant, Siddharth Ganesh | Guide: Dr. Divya Mohan

## Sprint 2: Ensemble Development + Validation (March 1 - March 28, 2026)

### Week 1 (March 1-7)

| Date | Member | Yesterday | Today | Blockers |
| --- | --- | --- | --- | --- |
| Mar 3 | Aarya | Completed data pipeline review | Starting RF feature engineering (41 features) | None |
| Mar 3 | Siddharth | Reviewed CNN architecture options | Testing ResNet101 with unfrozen last 20 layers | Colab GPU availability |
| Mar 4 | Aarya | Implemented spatial stats features (mean, std, skew, kurtosis) | Adding temporal delta and gradient features | None |
| Mar 4 | Siddharth | CNN training with MSE loss running | Analyzing training curves, epoch 10 best | None |
| Mar 5 | Aarya | Completed all 41 RF features | Training RF with 500 trees | None |
| Mar 5 | Siddharth | CNN val_MAE = 0.1037 achieved | Testing augmentation strategies | None |
| Mar 6 | Aarya | RF MAE = 0.1279 on engineered features | Starting ensemble weight optimization | None |
| Mar 6 | Siddharth | Augmentation working (top 10%, 3x, sigma=0.005) | Integrating augmented data into both pipelines | None |
| Mar 7 | Both | Sprint review with Dr. Mohan | Implementing grid search for ensemble weights | Guide wants to see individual vs ensemble comparison |

### Week 2 (March 8-14)

| Date | Member | Yesterday | Today | Blockers |
| --- | --- | --- | --- | --- |
| Mar 10 | Aarya | Grid search found optimal: 61% CNN + 39% RF | Computing comprehensive metrics (MAE, RMSE, F1) | None |
| Mar 10 | Siddharth | Tested 3 ensemble strategies (WA, residual, stacking) | Weighted Average wins, documenting results | None |
| Mar 11 | Aarya | Ensemble MAE = 0.0700 confirmed | Generating confusion matrices | None |
| Mar 11 | Siddharth | Created time-series comparison plots | Building feature importance and weight sensitivity charts | None |
| Mar 12 | Aarya | All visualizations complete | Saving models to Google Drive | None |
| Mar 12 | Siddharth | Model checkpoints saved | Starting MLP baseline comparison | None |
| Mar 13 | Both | MLP baseline MAE = 2.587 (confirms CNN needed) | Preparing guide review presentation | None |
| Mar 14 | Both | Guide review completed | Incorporating feedback on R-squared explanation | Guide asked about negative R-squared values |

### Week 3 (March 15-21)

| Date | Member | Yesterday | Today | Blockers |
| --- | --- | --- | --- | --- |
| Mar 17 | Aarya | Tested L2 regularization (AdamW) | Regularization hurt performance, reverting to Adam | None |
| Mar 17 | Siddharth | Updated normalization pipeline documentation | Writing research paper methodology section | None |
| Mar 18 | Aarya | Research paper results section drafted | Adding ablation study discussion | None |
| Mar 18 | Siddharth | Literature survey updated with ensemble references | Working on architecture document | None |
| Mar 19 | Aarya | Architecture document complete | Starting functional test cases | None |
| Mar 19 | Siddharth | Functional document module descriptions updated | Preparing sprint retrospective | None |
| Mar 20 | Both | All supporting documents drafted | Review and polish all deliverables | None |
| Mar 21 | Both | Final document review | Preparing PPT for Review 2 | None |

### Week 4 (March 22-28)

| Date | Member | Yesterday | Today | Blockers |
| --- | --- | --- | --- | --- |
| Mar 22 | Both | PPT slides created | Adding demo screenshots and result tables | None |
| Mar 24 | Aarya | PPT finalized | Rehearsing 20-min presentation | None |
| Mar 24 | Siddharth | Research paper final revision | Preparing live demo on Colab | None |
| Mar 25 | Both | Full rehearsal with guide | Final polishing | None |
| Mar 28 | Both | REVIEW 2 PRESENTATION | - | - |