# Sprint Retrospective Document

Project Title: ML-Based Prediction of Ocean Temperature Anomalies for Early Climate Change Detection

Team: Sawant Aarya Rajesh (RA2311003010827), Siddharth Ganesh (RA2311003010859)

Guide: Dr. Divya Mohan

## Sprint 1 (Review 1 to Mid-March): Data Pipeline + Individual Models

### Successes

- Successfully loaded and aligned two Copernicus CMEMS NetCDF datasets (1,190 synchronized time steps)

- Implemented the RGB Tensor Mapping pipeline converting 3-day temporal windows to (238,268,3) spatial tensors

- Trained ResNet101 CNN with fine-tuned last 20 layers achieving val_MAE of 0.1037C

- Identified and solved the critical RF failure: raw pixel input (63,784 features) replaced with 41 engineered statistical features

- Implemented cost-sensitive oversampling with Gaussian noise injection for extreme events

### Challenges

- Initial RF on raw pixels produced MAE of 0.126 – completely unusable for ensemble

- CNN with Huber loss performed worse than MSE (Huber forgives outliers, which is counterproductive for anomaly detection)

- Multiple CNN re-training runs produced different results due to stochastic initialization – required model checkpointing strategy

- First ensemble attempt (50/50 CNN + bad RF) was worse than CNN alone (MAE 0.1194 vs 0.086)

### Action Items Completed

- Redesigned RF feature engineering pipeline (41 features: spatial stats, temporal deltas, gradients, acceleration)

- Switched from Huber to MSE loss for CNN training

- Implemented model saving to Google Drive to prevent losing good training runs

- Built comprehensive evaluation pipeline (MAE, RMSE, Spike MAE, classification metrics)

## Sprint 2 (Mid-March to Review 2): Ensemble + Validation

### Successes

- Ensemble working and beating both individual models: MAE 0.0700C (30.45% better than CNN, 45.24% better than RF)

- Optimized ensemble weights via grid search: 61% CNN + 39% RF

- Proven model complementarity: CNN Spike MAE 0.2089C vs RF Spike MAE 0.0589C – completely different error profiles

- MLP baseline comparison confirms CNN spatial convolutions are essential (MLP MAE: 2.587C vs CNN MAE: 0.1007C)

- Tested L2 regularization (AdamW) – proved existing model is not overfitting (regularization made it worse)

- Generated all publication-grade visualizations: time-series plots, confusion matrices, feature importance, weight sensitivity curves

- Saved final model checkpoint to Google Drive (locked, no further retraining)

- Completed IEEE research paper draft with full methodology and results

### Challenges

- L2 regularization via AdamW degraded performance (CNN Recall dropped to 0%) – reverted to standard Adam

- CNN training is stochastic – different runs produce different results. Solved by saving best model and never retraining

- Colab runtime resets lose all variables – required careful cell execution ordering

- R-squared metric is negative (expected for near-zero target with small variance) – needed to explain this to guide

### Action Items for Next Sprint

- Run Phase 2 validation (seasonal robustness, El Nino validation, ablation study, 7-day forecast drift)

- Complete research paper revisions based on guide feedback

- Prepare final presentation with live demo

- Submit research paper to target conference

## Key Learnings

- Feature engineering matters more than model complexity for RF – 41 engineered features outperformed 63,784 raw pixels

- Loss function selection is critical – MSE forces spike sensitivity, Huber suppresses it

- Model checkpointing is essential – stochastic training means you cannot reproduce exact results

- Complementarity is the key to ensemble success – combining models with DIFFERENT error profiles beats combining similar models

- Simpler ensemble methods outperform complex ones on small datasets – weighted average beat stacking and residual correction